## Slide 1
PMG 300
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
1
Notes: PMG 300 AI Vendor Implementation Management This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. It is designed for public health staff who must translate responsible AI principles into repeatable decisions, documents, workflows, and oversight practices. The module helps learners move beyond general awareness by producing a practical artifact that can be used in governance review, implementation planning, operations, communication, or accountability. It emphasizes paragraph-based reasoning, defined responsibilities, and documentation that can withstand public health, legal, privacy, equity, and leadership review.

## Slide 2
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
2
What this module helps you do
This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance, and.
It is designed for public health staff who must translate responsible AI principles into repeatable decisions,.
The module helps learners move beyond general awareness by producing a practical artifact that can be used in.
Module details
Level: intermediate/practitioner
Primary track: Program Management Role-Based Track
Appears in tracks: program-management, governance-security, technical-architecture
Learn
â†’
Apply
â†’
Document
Notes: Module Context Level: intermediate/practitioner Primary track: Program Management Role-Based Track Appears in tracks: program-management, governance-security, technical-architecture This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. It is designed for public health staff who must translate responsible AI principles into repeatable decisions, documents, workflows, and oversight practices. The module helps learners move beyond general awareness by producing a practical artifact that can be used in governance review, implementation planning, operations, communication, or accountability. It emphasizes paragraph-based reasoning, defined responsibilities, and documentation that can withstand public health, legal, privacy, equity, and leadership review.

## Slide 3
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
3
How this module connects to the playbook
Play 11: Build and Deploy AI Solutions - This lesson informs Play 11 by helping learners connect the lesson.
Play 1: Vision & Guardrails - This lesson informs Play 1 by helping learners connect the lesson topic to.
Play 2: Readiness Assessment - This lesson informs Play 2 by helping learners connect the lesson topic to.
Play 3: Establish AI Governance - This lesson informs Play 3 by helping learners connect the lesson topic to.
Apply the lesson
Use the related plays to identify decisions, participants, timing, approvals, and documentation needed for responsible implementation.
Lesson
â†’
Plays
â†’
Action
Notes: Related Playbook Plays Play 11: Build and Deploy AI Solutions - This lesson informs Play 11 by helping learners connect the lesson topic to build and deploy ai solutions work in the AI Playbook. Play 1: Vision & Guardrails - This lesson informs Play 1 by helping learners connect the lesson topic to vision & guardrails work in the AI Playbook sequence. Play 2: Readiness Assessment - This lesson informs Play 2 by helping learners connect the lesson topic to readiness assessment work in the AI Playbook sequence. Play 3: Establish AI Governance - This lesson informs Play 3 by helping learners connect the lesson topic to establish ai governance work in the AI Playbook sequence.

## Slide 4
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
4
Related toolkit resources
Tool 1: AI Vision & Principles Workshop (Workshop) - Use AI Vision & Principles Workshop to translate this.
Tool 4: AI Policy Landscape Scan (Worksheet) - Use AI Policy Landscape Scan to translate this lesson into a.
Tool 5: AI Environmental and Resource Impact Review (Checklist) - Use AI Environmental and Resource Impact.
Tool 6: Human-Centered AI Decision Rule Checklist (Checklist) - Use Human-Centered AI Decision Rule.
Use the tools
Use linked tools when your department needs a structured worksheet, template, checklist, review process, or documentation artifact.
Concept
â†’
Tool
â†’
Artifact
Notes: Related Toolkit Resources Tool 1: AI Vision & Principles Workshop (Workshop) - Use AI Vision & Principles Workshop to translate this lesson into a documented public health AI planning, governance,. Tool 4: AI Policy Landscape Scan (Worksheet) - Use AI Policy Landscape Scan to translate this lesson into a documented public health AI planning, governance, implementation,. Tool 5: AI Environmental and Resource Impact Review (Checklist) - Use AI Environmental and Resource Impact Review to translate this lesson into a documented public health AI planning,. Tool 6: Human-Centered AI Decision Rule Checklist (Checklist) - Use Human-Centered AI Decision Rule Checklist to translate this lesson into a documented public health AI planning, governance,. Tool 8: AI Project Charter (Planning) - Use AI Project Charter to translate this lesson into a documented public health AI planning, governance, implementation, or. Tool 9: Data Quality Assessment Checklist (Checklist) - Use this tool to complete or strengthen the practical exercise for the module using fictional, de-identified, or generalized.

## Slide 5
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
5
1
Learning Objectives
Explain the purpose of ai vendor implementation management in public health AI.
Identify the roles, decisions, risks, and documentation needed for the topic.
Apply the topic to a real or realistic public health workflow or decision.
Key idea
Explain the purpose of ai vendor implementation management in public health AI.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Learning Objectives Explain the purpose of ai vendor implementation management in public health AI. Identify the roles, decisions, risks, and documentation needed for the topic. Apply the topic to a real or realistic public health workflow or decision. Recognize equity, privacy, security, legal, operational, and public trust implications. Produce a practical artifact that supports readiness, governance, implementation, monitoring, or accountability.

## Slide 6
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
6
2
Module Overview
This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance,.
It is designed for public health staff who must translate responsible AI principles into repeatable.
The module helps learners move beyond general awareness by producing a practical artifact that can be.
Key idea
This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance,.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Module Overview This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. It is designed for public health staff who must translate responsible AI principles into repeatable decisions, documents, workflows, and oversight practices. The module helps learners move beyond general awareness by producing a practical artifact that can be used in governance review, implementation planning, operations, communication, or accountability. It emphasizes paragraph-based reasoning, defined responsibilities, and documentation that can withstand public health, legal, privacy, equity, and leadership review.

## Slide 7
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
7
3
Definitions
Decision right: The authority to approve, deny, modify, pause, or escalate an AI use case or.
Evidence artifact: A document, log, checklist, test result, approval record, or review note that.
Escalation pathway: A defined route for raising concerns to the appropriate reviewer or decision-maker.
Key idea
Decision right: The authority to approve, deny, modify, pause, or escalate an AI use case or.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Definitions Decision right: The authority to approve, deny, modify, pause, or escalate an AI use case or operational decision. Evidence artifact: A document, log, checklist, test result, approval record, or review note that demonstrates responsible AI practice. Escalation pathway: A defined route for raising concerns to the appropriate reviewer or decision-maker. Accountability owner: The person or role responsible for ensuring that an AI use case is governed, monitored, and corrected when needed. Operational safeguard: A procedure, control, or review step that reduces risk during day-to-day use.

## Slide 8
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
8
4
Jurisdiction and Agency Policy Note
This module provides national-level training guidance for public health agencies and partners.
It is not legal advice and does not replace review by agency legal counsel, privacy officers,.
Requirements may vary by state, locality, territory, Tribe, agency, funding source, data-sharing.
Key idea
This module provides national-level training guidance for public health agencies and partners.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Jurisdiction and Agency Policy Note This module provides national-level training guidance for public health agencies and partners. It is not legal advice and does not replace review by agency legal counsel, privacy officers, procurement officials, civil rights staff, records officers, or other authorized decision-makers. Requirements may vary by state, locality, territory, Tribe, agency, funding source, data-sharing agreement, emergency authority, and organizational policy. Learners should use this module to identify the issues that require review and should confirm applicable requirements before approving, procuring, deploying, or publicly communicating about AI-supported work.

## Slide 9
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
9
5
Why This Topic Matters for Public Health AI
AI Vendor Implementation Management matters because AI adoption changes how public health agencies.
Without a structured approach, staff may rely on informal practices, vendor assurances, or one-time.
Public health agencies operate under legal authorities, public accountability, resource constraints,.
Key idea
AI Vendor Implementation Management matters because AI adoption changes how public health agencies.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Why This Topic Matters for Public Health AI AI Vendor Implementation Management matters because AI adoption changes how public health agencies make, document, communicate, and review decisions. Without a structured approach, staff may rely on informal practices, vendor assurances, or one-time approvals that do not match the operational consequences of AI-supported work. Public health agencies operate under legal authorities, public accountability, resource constraints, and community trust obligations. A module on this topic helps agencies define repeatable expectations before urgent situations arise. It also helps staff distinguish low-risk administrative support from uses that affect surveillance, public communications, field response, resource allocation, civil rights, privacy, or official records.

## Slide 10
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
10
6
Public Health Example
A public health agency is preparing to use AI in a workflow related to managing vendor delivery,.
The project team initially treats the tool as a helpful efficiency aid, but governance reviewers.
The agency responds by creating a clear artifact that defines intended use, prohibited use, responsible.
Key idea
A public health agency is preparing to use AI in a workflow related to managing vendor delivery,.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Public Health Example A public health agency is preparing to use AI in a workflow related to managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. The project team initially treats the tool as a helpful efficiency aid, but governance reviewers recognize that the workflow may affect public trust, equity, official records, or public health action. The agency responds by creating a clear artifact that defines intended use, prohibited use, responsible roles, review points, documentation expectations, escalation triggers, and monitoring measures. This converts a broad AI idea into a manageable public health practice.

## Slide 11
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
11
7
Topic Deep Dive
The first step in this topic is to define the decision or workflow clearly.
Staff should identify who is affected, what data are used, what AI output is produced, who reviews the.
This prevents the module from becoming abstract and anchors the work in public health practice.
Key idea
The first step in this topic is to define the decision or workflow clearly.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Topic Deep Dive The first step in this topic is to define the decision or workflow clearly. Staff should identify who is affected, what data are used, what AI output is produced, who reviews the output, and what action may follow. This prevents the module from becoming abstract and anchors the work in public health practice. The second step is to assign responsibilities. AI-supported workflows often cross program, IT, legal, privacy, communications, procurement, and leadership boundaries. Responsibilities should be named by role rather than assumed. The artifact should specify who prepares materials, who reviews risks, who approves use, who monitors performance, and who can pause or revise the workflow. The third step is to define evidence. Responsible AI depends on more than policy statements. Agencies need records that show what was reviewed, what decisions were made, what safeguards were applied, what incidents occurred, and how the workflow changed over time. Evidence also supports audits, public records review, quality improvement, and leadership accountability.

## Slide 12
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
12
8
Risks, Failure Modes, and Guardrails
A common failure mode is treating the topic as a one-time checklist.
AI risks can change when data sources, models, vendors, policies, users, or public expectations change.
A guardrail is to define review intervals and change triggers.
Key idea
A common failure mode is treating the topic as a one-time checklist.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Risks, Failure Modes, and Guardrails A common failure mode is treating the topic as a one-time checklist. AI risks can change when data sources, models, vendors, policies, users, or public expectations change. A guardrail is to define review intervals and change triggers. Another failure mode is unclear ownership. When everyone is responsible in general, no one may be responsible in practice. A guardrail is to assign an accountability owner and name escalation pathways. A third failure mode is relying on vendor claims or informal staff confidence without documentation. A guardrail is to require evidence artifacts that can be reviewed by governance, leadership, privacy, legal, equity, security, or program teams.

## Slide 13
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
13
9
Application to AI-Supported Workflows
This topic applies across generative AI, predictive analytics, NLP, RAG, automation, and agentic.
The more sensitive the data, the more consequential the output, or the more automated the action, the.
Key idea
This topic applies across generative AI, predictive analytics, NLP, RAG, automation, and agentic.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Application to AI-Supported Workflows This topic applies across generative AI, predictive analytics, NLP, RAG, automation, and agentic workflows. The more sensitive the data, the more consequential the output, or the more automated the action, the stronger the documentation, review, and monitoring expectations should be.

## Slide 14
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
14
10
Reflection Questions
What public health decision or workflow does this topic affect?
Who has authority to approve or pause the work?
What evidence would show that the workflow is responsible and effective?
Key idea
What public health decision or workflow does this topic affect?
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Reflection Questions What public health decision or workflow does this topic affect? Who has authority to approve or pause the work? What evidence would show that the workflow is responsible and effective?

## Slide 15
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
15
Reflection Questions Continued
What equity, privacy, legal, security, or public trust risks require review?
How will the agency know when the workflow needs to be revised?
Key idea
What equity, privacy, legal, security, or public trust risks require review?
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Reflection Questions What equity, privacy, legal, security, or public trust risks require review? How will the agency know when the workflow needs to be revised?

## Slide 16
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
16
11
Practical Exercise
Create a practical ai vendor implementation management artifact for one AI-supported public health use.
The artifact should define the use case, affected roles, review criteria, safeguards, documentation.
Key idea
Create a practical ai vendor implementation management artifact for one AI-supported public health use.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Practical Exercise Create a practical ai vendor implementation management artifact for one AI-supported public health use case. The artifact should define the use case, affected roles, review criteria, safeguards, documentation expectations, escalation triggers, monitoring indicators, and next review date.

## Slide 17
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
17
12
Expected Artifact or Evidence
AI Vendor Implementation Management artifact
Role and responsibility table
Risk and safeguard summary
Key idea
AI Vendor Implementation Management artifact
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Expected Artifact or Evidence AI Vendor Implementation Management artifact Role and responsibility table Risk and safeguard summary

## Slide 18
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
18
Expected Artifact or Evidence Continued
Escalation and monitoring plan
Approval or review note
Key idea
Escalation and monitoring plan
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Expected Artifact or Evidence Escalation and monitoring plan Approval or review note

## Slide 19
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
19
13
Expected Assignment
AI Vendor Implementation Management artifact
Role and responsibility table
Risk and safeguard summary
Key idea
AI Vendor Implementation Management artifact
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Expected Assignment AI Vendor Implementation Management artifact Role and responsibility table Risk and safeguard summary Escalation and monitoring plan Approval or review note

## Slide 20
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
20
14
Knowledge Check
1. What is the strongest evidence that ai vendor implementation management has been applied responsibly?
2. What is the best reason to assign an accountability owner?
3. When should an AI-supported workflow be escalated for review?
Key idea
1. What is the strongest evidence that ai vendor implementation management has been applied responsibly?
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: Knowledge Check 1. What is the strongest evidence that ai vendor implementation management has been applied responsibly? 2. What is the best reason to assign an accountability owner? 3. When should an AI-supported workflow be escalated for review? 4. Which practice best supports public accountability? 5. What should happen when data sources, policy, vendor configuration, or workflow use changes?

## Slide 21
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
21
15
References and Resources
CDC Public Health Data Strategy and Data Modernization resources:.
NIST Artificial Intelligence Risk Management Framework and NIST Generative AI Profile:.
WHO Ethics and Governance of Artificial Intelligence for Health guidance:.
Key idea
CDC Public Health Data Strategy and Data Modernization resources:.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: References and Resources CDC Public Health Data Strategy and Data Modernization resources: https://www.cdc.gov/public-health-data-strategy/php/about/index.html NIST Artificial Intelligence Risk Management Framework and NIST Generative AI Profile: https://www.nist.gov/publications/artificial-intelligence-risk-management-framework-generative-artificial-intelligence WHO Ethics and Governance of Artificial Intelligence for Health guidance: https://www.who.int/publications/i/item/9789240029200 OWASP Top 10 for Large Language Model Applications: https://owasp.org/www-project-top-10-for-large-language-model-applications/ ONC health IT, interoperability, and information blocking resources: https://www.healthit.gov/

## Slide 22
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Â© Paula Soper
22
References and Resources Continued
Agency policies for privacy, public records, cybersecurity, procurement, civil rights, accessibility,.
Key idea
Agency policies for privacy, public records, cybersecurity, procurement, civil rights, accessibility,.
Use this for
Connect the concept to public health decisions, safeguards, documentation, or implementation work.
Notes: References and Resources Agency policies for privacy, public records, cybersecurity, procurement, civil rights, accessibility, language access, and emergency communications