## Slide 1
EXE 410
AI Portfolio Strategy and Use Case Prioritization
Public Health Executive Leadership Track
Course level: advanced/leadership • Prepared for Codex pairing with module JSON
AI Playbook and Toolkit for Public Health Departments

## Slide 2
EXE 410
Public Health Executive Leadership Track
Learning Objectives
Define the purpose of an AI portfolio strategy for public health agencies.
Develop criteria for prioritizing AI use cases based on public health value, readiness, risk, and sustainability.
Identify use cases that should be pursued, piloted, deferred, redesigned, or rejected.
Create a portfolio view that balances innovation, risk, equity, and operational capacity.
Produce a use case prioritization rubric for governance or leadership review.
Evidence expectation: Use case intake form; prioritization rubric; sample portfolio view; decision category definitions.
Primary track: Public Health Executive Leadership Track
Codex key: exe-410-ai-portfolio-strategy-and-use-case-prioritization
AI Playbook and Toolkit for Public Health Departments
EXE 410

## Slide 3
EXE 410
Public Health Executive Leadership Track
Why This Matters for Public Health AI
Public health agencies have many possible AI use cases: summarizing case notes, analyzing call logs, drafting messages, identifying data quality…
Without a portfolio strategy, agencies may choose projects because they are visible, easy to demonstrate, or championed by a strong vendor rather…
A portfolio strategy protects scarce capacity.
Technical teams, privacy officers, legal counsel, procurement staff, program leaders, and data stewards cannot review every idea at the same…
Prioritization helps the agency focus deep review on use cases with meaningful benefit and material risk while creating faster pathways for low-risk…
Instructional focus: connect the technical idea to public health purpose, workflow risk, equity, accountability, and operational decision-making.
AI Playbook and Toolkit for Public Health Departments
EXE 410

## Slide 4
EXE 410
Public Health Executive Leadership Track
Core Concepts
Key terms
Apply: Define the purpose of an AI portfolio strategy for public health agencies.
Apply: Develop criteria for prioritizing AI use cases based on public health value, readiness, risk, and sustainability.
Apply: Identify use cases that should be pursued, piloted, deferred, redesigned, or rejected.
What learners should apply
Apply: Create a portfolio view that balances innovation, risk, equity, and operational capacity.
Apply: Produce a use case prioritization rubric for governance or leadership review.
AI Playbook and Toolkit for Public Health Departments
EXE 410

## Slide 5
EXE 410
Public Health Executive Leadership Track
Public Health Application
Example workflow
A health department receives proposals for five AI uses: a public chatbot, a staff policy assistant, an outbreak signal detection model, a…
Each proposal has different benefits and risks.
A public chatbot may be visible but high-risk if it gives health advice.
A staff policy assistant may be lower risk if it uses approved internal documents.
AI-supported use
Generative AI projects may be prioritized for internal knowledge management before public-facing use.
Predictive analytics projects may be prioritized only when data and validation plans are mature.
Agentic workflows may be deferred until governance has defined decision rights, access controls, and rollback procedures.
Portfolio strategy helps leaders sequence AI adoption responsibly.
AI Playbook and Toolkit for Public Health Departments
EXE 410

## Slide 6
EXE 410
Public Health Executive Leadership Track
Technical and Operational Deep Dive
A useful portfolio strategy begins with categories.
Agencies can classify AI opportunities by function, such as internal productivity, knowledge management, surveillance support, decision…
They can also classify by risk, such as low, moderate, high, or prohibited.
These categories help leadership understand where AI activity is concentrated and whether the portfolio reflects agency priorities.
Prioritization criteria should include mission alignment, expected public health benefit, workflow burden reduction, data readiness, legal…
A use case with high potential benefit but weak data readiness may be deferred until modernization work improves.
AI Playbook and Toolkit for Public Health Departments
EXE 410

## Slide 7
EXE 410
Public Health Executive Leadership Track
Risks, Failure Modes, and Guardrails
A major risk is pilot proliferation.
Agencies may launch many small AI pilots without a pathway to scale, evaluate, sustain, or retire them.
A guardrail is to require every pilot to define success criteria, evaluation evidence, funding assumptions, and an end point.
Another risk is inequitable prioritization.
Projects serving better-resourced programs may advance faster than projects addressing underserved communities.
Guardrail pattern:
1. Name the risk
2. Define the review
3. Assign an owner
4. Monitor after launch
AI Playbook and Toolkit for Public Health Departments
EXE 410

## Slide 8
EXE 410
Public Health Executive Leadership Track
Practical Exercise and Resources
Develop an AI use case prioritization rubric with criteria, scoring levels, required evidence, and decision categories such as pursue, pilot,…
Expected evidence
Use case intake form; prioritization rubric; sample portfolio view; decision category definitions.
References and resources
NIST Artificial Intelligence Risk Management Framework (AI RMF 1.0)
NIST Generative AI Profile
NIST Privacy Framework
CDC Public Health Data Strategy and Data Modernization resources
WHO Ethics and Governance of Artificial Intelligence for Health
OMB Memorandum M-24-10 on federal AI governance, risk management, and innovation, where…
Policy note: confirm applicable legal, privacy, procurement, civil rights, records, and agency requirements before implementation.
AI Playbook and Toolkit for Public Health Departments
EXE 410

## Slide 9
EXE 410
Public Health Executive Leadership Track
Knowledge Check Preview
1. What is the strongest reason this module topic belongs in AI leadership and governance training?
2. Which practice best supports accountable public health AI governance?
3. When should an AI use case be escalated for leadership or governance review?
4. What is weak evidence of completion for a leadership and governance module?
5. What should leaders do when an AI use case has meaningful benefits but unresolved risks?
For learner-facing slides, hide correct answers. For facilitator notes or template ingestion, use the JSON source as the authoritative answer key.
AI Playbook and Toolkit for Public Health Departments
EXE 410