## Slide 1
PMG 300
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
1
Notes: PMG 300 AI Vendor Implementation Management This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. It is designed for public health staff who must translate responsible AI principles into repeatable decisions, documents, workflows, and oversight practices. The module helps learners move beyond general awareness by producing a practical artifact that can be used in governance review, implementation planning, operations, communication, or accountability. It emphasizes paragraph-based reasoning, defined responsibilities, and documentation that can withstand public health, legal, privacy, equity, and leadership review.

## Slide 2
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
2
What this module helps you do
• This module focuses on managing vendor delivery, configuration, testing,.
• It is designed for public health staff who must translate responsible AI.
• The module helps learners move beyond general awareness by producing a.
Module details
Level: intermediate/practitioner Primary track: Program Management Role-Based.
Learning sequence
Read the module for shared vocabulary and context.
Complete the practical exercise to apply the.
Use the notes and references for deeper review.
Notes: Module Context Level: intermediate/practitioner Primary track: Program Management Role-Based Track Appears in tracks: program-management, governance-security, technical-architecture This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. It is designed for public health staff who must translate responsible AI principles into repeatable decisions, documents, workflows, and oversight practices. The module helps learners move beyond general awareness by producing a practical artifact that can be used in governance review, implementation planning, operations, communication, or accountability. It emphasizes paragraph-based reasoning, defined responsibilities, and documentation that can withstand public health, legal, privacy, equity, and leadership review.

## Slide 3
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
3
How this module connects to the playbook
• Play 11: Build and Deploy AI Solutions - This lesson informs Play 11 by.
• Play 1: Vision & Guardrails - This lesson informs Play 1 by helping learners.
• Play 2: Readiness Assessment - This lesson informs Play 2 by helping.
• Play 3: Establish AI Governance - This lesson informs Play 3 by helping.
Apply the lesson
Use the related plays to identify decisions, participants, timing, approvals,.
Use the play links to
Locate the decision point in the playbook sequence.
Identify who should participate in the work.
Document the review, approval, or implementation.
Notes: Related Playbook Plays Play 11: Build and Deploy AI Solutions - This lesson informs Play 11 by helping learners connect the lesson topic to build and deploy ai solutions work in the AI Playbook. Play 1: Vision & Guardrails - This lesson informs Play 1 by helping learners connect the lesson topic to vision & guardrails work in the AI Playbook sequence. Play 2: Readiness Assessment - This lesson informs Play 2 by helping learners connect the lesson topic to readiness assessment work in the AI Playbook sequence. Play 3: Establish AI Governance - This lesson informs Play 3 by helping learners connect the lesson topic to establish ai governance work in the AI Playbook sequence.

## Slide 4
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
4
Related toolkit resources
• Tool 1: AI Vision & Principles Workshop (Workshop) - Use AI Vision &.
• Tool 4: AI Policy Landscape Scan (Worksheet) - Use AI Policy Landscape Scan.
• Tool 5: AI Environmental and Resource Impact Review (Checklist) - Use AI.
• Tool 6: Human-Centered AI Decision Rule Checklist (Checklist) - Use.
Use the tools
Use linked tools when your department needs a structured worksheet, template,.
Tool selection cues
Use a tool when no comparable local process exists.
Adapt existing department templates when they.
Save the completed artifact as evidence of the.
Notes: Related Toolkit Resources Tool 1: AI Vision & Principles Workshop (Workshop) - Use AI Vision & Principles Workshop to translate this lesson into a documented public health AI planning, governance,. Tool 4: AI Policy Landscape Scan (Worksheet) - Use AI Policy Landscape Scan to translate this lesson into a documented public health AI planning, governance, implementation,. Tool 5: AI Environmental and Resource Impact Review (Checklist) - Use AI Environmental and Resource Impact Review to translate this lesson into a documented public health AI planning,. Tool 6: Human-Centered AI Decision Rule Checklist (Checklist) - Use Human-Centered AI Decision Rule Checklist to translate this lesson into a documented public health AI planning, governance,. Tool 8: AI Project Charter (Planning) - Use AI Project Charter to translate this lesson into a documented public health AI planning, governance, implementation, or. Tool 9: Data Quality Assessment Checklist (Checklist) - Use this tool to complete or strengthen the practical exercise for the module using fictional, de-identified, or generalized.

## Slide 5
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
5
Learning Objectives
• Explain the purpose of ai vendor implementation management in public health.
• Identify the roles, decisions, risks, and documentation needed for the topic.
• Apply the topic to a real or realistic public health workflow or decision.
Implementation cue
Explain the purpose of ai vendor implementation management in public health AI.
Concept checkpoints
Recognize equity, privacy, security, legal,.
Produce a practical artifact that supports.
Next action
Use the assignment to test whether you can explain the concept, apply it to a.
Notes: Learning Objectives Explain the purpose of ai vendor implementation management in public health AI. Identify the roles, decisions, risks, and documentation needed for the topic. Apply the topic to a real or realistic public health workflow or decision. Recognize equity, privacy, security, legal, operational, and public trust implications. Produce a practical artifact that supports readiness, governance, implementation, monitoring, or accountability. Application guidance: Use the assignment to test whether you can explain the concept, apply it to a realistic public health situation, and identify what would need review before the work moves forward.

## Slide 6
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
6
Module Overview
• This module focuses on managing vendor delivery, configuration, testing,.
• It is designed for public health staff who must translate responsible AI.
• The module helps learners move beyond general awareness by producing a.
Implementation cue
This module focuses on managing vendor delivery, configuration, testing, issue.
Implementation path
Need
Build
Adopt
Implementation work should make dependencies, approvals, training, and.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Module Overview This module focuses on managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. It is designed for public health staff who must translate responsible AI principles into repeatable decisions, documents, workflows, and oversight practices. The module helps learners move beyond general awareness by producing a practical artifact that can be used in governance review, implementation planning, operations, communication, or accountability. It emphasizes paragraph-based reasoning, defined responsibilities, and documentation that can withstand public health, legal, privacy, equity, and leadership review. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 7
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
7
Definitions
• Decision right: The authority to approve, deny, modify, pause, or escalate.
• Evidence artifact: A document, log, checklist, test result, approval record,.
• Escalation pathway: A defined route for raising concerns to the appropriate.
Implementation cue
Decision right: The authority to approve, deny, modify, pause, or escalate an AI.
Concept checkpoints
Decision right: The authority to approve, deny,.
Evidence artifact: A document, log, checklist,.
Accountability owner: The person or role.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Definitions Decision right: The authority to approve, deny, modify, pause, or escalate an AI use case or operational decision. Evidence artifact: A document, log, checklist, test result, approval record, or review note that demonstrates responsible AI practice. Escalation pathway: A defined route for raising concerns to the appropriate reviewer or decision-maker. Accountability owner: The person or role responsible for ensuring that an AI use case is governed, monitored, and corrected when needed. Operational safeguard: A procedure, control, or review step that reduces risk during day-to-day use. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 8
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
8
Jurisdiction and Agency Policy Note
• This module provides national-level training guidance for public health.
• It is not legal advice and does not replace review by agency legal counsel,.
• Requirements may vary by state, locality, territory, Tribe, agency, funding.
Governance lens
This module provides national-level training guidance for public health agencies.
Governance pathway
Submit
Review
Oversee
A proposed AI use should move through documented review before it.
What to document
Translate this concept into clear decision rights, review steps, documentation.
Notes: Jurisdiction and Agency Policy Note This module provides national-level training guidance for public health agencies and partners. It is not legal advice and does not replace review by agency legal counsel, privacy officers, procurement officials, civil rights staff, records officers, or other authorized decision-makers. Requirements may vary by state, locality, territory, Tribe, agency, funding source, data-sharing agreement, emergency authority, and organizational policy. Learners should use this module to identify the issues that require review and should confirm applicable requirements before approving, procuring, deploying, or publicly communicating about AI-supported work. Application guidance: Translate this concept into clear decision rights, review steps, documentation expectations, and escalation paths before an AI-supported workflow is approved.

## Slide 9
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
9
Why This Topic Matters for Public Health AI
• AI Vendor Implementation Management matters because AI adoption changes how.
• Without a structured approach, staff may rely on informal practices, vendor.
• Public health agencies operate under legal authorities, public.
Implementation cue
AI Vendor Implementation Management matters because AI adoption changes how.
Implementation path
Need
Build
Adopt
Implementation work should make dependencies, approvals, training, and.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Why This Topic Matters for Public Health AI AI Vendor Implementation Management matters because AI adoption changes how public health agencies make, document, communicate, and review decisions. Without a structured approach, staff may rely on informal practices, vendor assurances, or one-time approvals that do not match the operational consequences of AI-supported work. Public health agencies operate under legal authorities, public accountability, resource constraints, and community trust obligations. A module on this topic helps agencies define repeatable expectations before urgent situations arise. It also helps staff distinguish low-risk administrative support from uses that affect surveillance, public communications, field response, resource allocation, civil rights, privacy, or official records. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 10
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
10
Public Health Example
• A public health agency is preparing to use AI in a workflow related to.
• The project team initially treats the tool as a helpful efficiency aid, but.
• The agency responds by creating a clear artifact that defines intended use,.
Implementation cue
A public health agency is preparing to use AI in a workflow related to managing.
Concept checkpoints
A public health agency is preparing to use AI in a.
The project team initially treats the tool as a.
The agency responds by creating a clear artifact.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Public Health Example A public health agency is preparing to use AI in a workflow related to managing vendor delivery, configuration, testing, issue resolution, acceptance, and transition to operations. The project team initially treats the tool as a helpful efficiency aid, but governance reviewers recognize that the workflow may affect public trust, equity, official records, or public health action. The agency responds by creating a clear artifact that defines intended use, prohibited use, responsible roles, review points, documentation expectations, escalation triggers, and monitoring measures. This converts a broad AI idea into a manageable public health practice. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 11
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
11
Topic Deep Dive
• The first step in this topic is to define the decision or workflow clearly.
• Staff should identify who is affected, what data are used, what AI output is.
• This prevents the module from becoming abstract and anchors the work in.
Implementation cue
The first step in this topic is to define the decision or workflow clearly.
Concept checkpoints
Staff should identify who is affected, what data.
The second step is to assign responsibilities.
AI-supported workflows often cross program, IT,.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Topic Deep Dive The first step in this topic is to define the decision or workflow clearly. Staff should identify who is affected, what data are used, what AI output is produced, who reviews the output, and what action may follow. This prevents the module from becoming abstract and anchors the work in public health practice. The second step is to assign responsibilities. AI-supported workflows often cross program, IT, legal, privacy, communications, procurement, and leadership boundaries. Responsibilities should be named by role rather than assumed. The artifact should specify who prepares materials, who reviews risks, who approves use, who monitors performance, and who can pause or revise the workflow. The third step is to define evidence. Responsible AI depends on more than policy statements. Agencies need records that show what was reviewed, what decisions were made, what safeguards were applied, what incidents occurred, and how the workflow changed over time. Evidence also supports audits, public records review, quality improvement, and leadership accountability. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 12
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
12
Risks, Failure Modes, and Guardrails
• A common failure mode is treating the topic as a one-time checklist.
• AI risks can change when data sources, models, vendors, policies, users, or.
• A guardrail is to define review intervals and change triggers.
Risk check
A common failure mode is treating the topic as a one-time checklist.
Concept checkpoints
Another failure mode is unclear ownership.
When everyone is responsible in general, no one.
A guardrail is to assign an accountability owner.
Safeguard to plan
Identify what could go wrong, who could be affected, what safeguards are needed,.
Notes: Risks, Failure Modes, and Guardrails A common failure mode is treating the topic as a one-time checklist. AI risks can change when data sources, models, vendors, policies, users, or public expectations change. A guardrail is to define review intervals and change triggers. Another failure mode is unclear ownership. When everyone is responsible in general, no one may be responsible in practice. A guardrail is to assign an accountability owner and name escalation pathways. A third failure mode is relying on vendor claims or informal staff confidence without documentation. A guardrail is to require evidence artifacts that can be reviewed by governance, leadership, privacy, legal, equity, security, or program teams. Application guidance: Identify what could go wrong, who could be affected, what safeguards are needed, and what evidence should be reviewed before use expands.

## Slide 13
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
13
Application to AI-Supported Workflows
• This topic applies across generative AI, predictive analytics, NLP, RAG,.
• The more sensitive the data, the more consequential the output, or the more.
Implementation cue
This topic applies across generative AI, predictive analytics, NLP, RAG,.
Concept checkpoints
This topic applies across generative AI,.
The more sensitive the data, the more.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Application to AI-Supported Workflows This topic applies across generative AI, predictive analytics, NLP, RAG, automation, and agentic workflows. The more sensitive the data, the more consequential the output, or the more automated the action, the stronger the documentation, review, and monitoring expectations should be. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 14
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
14
Reflection Questions
• What public health decision or workflow does this topic affect?
• Who has authority to approve or pause the work?
• What evidence would show that the workflow is responsible and effective?
Implementation cue
What public health decision or workflow does this topic affect?
Concept checkpoints
What public health decision or workflow does this.
Who has authority to approve or pause the work?
What evidence would show that the workflow is.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Reflection Questions What public health decision or workflow does this topic affect? Who has authority to approve or pause the work? What evidence would show that the workflow is responsible and effective? Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 15
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
15
Reflection Questions Continued
• What equity, privacy, legal, security, or public trust risks require review?
• How will the agency know when the workflow needs to be revised?
Implementation cue
What equity, privacy, legal, security, or public trust risks require review?
Concept checkpoints
What equity, privacy, legal, security, or public.
How will the agency know when the workflow needs.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Reflection Questions What equity, privacy, legal, security, or public trust risks require review? How will the agency know when the workflow needs to be revised? Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 16
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
16
Practical Exercise
• Create a practical ai vendor implementation management artifact for one.
• The artifact should define the use case, affected roles, review criteria,.
Implementation cue
Create a practical ai vendor implementation management artifact for one.
Concept checkpoints
Create a practical ai vendor implementation.
The artifact should define the use case, affected.
Next action
Use the assignment to test whether you can explain the concept, apply it to a.
Notes: Practical Exercise Create a practical ai vendor implementation management artifact for one AI-supported public health use case. The artifact should define the use case, affected roles, review criteria, safeguards, documentation expectations, escalation triggers, monitoring indicators, and next review date. Application guidance: Use the assignment to test whether you can explain the concept, apply it to a realistic public health situation, and identify what would need review before the work moves forward.

## Slide 17
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
17
Expected Artifact or Evidence
• AI Vendor Implementation Management artifact
• Role and responsibility table
• Risk and safeguard summary
Implementation cue
AI Vendor Implementation Management artifact
Concept checkpoints
AI Vendor Implementation Management artifact
Role and responsibility table
Risk and safeguard summary
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Expected Artifact or Evidence AI Vendor Implementation Management artifact Role and responsibility table Risk and safeguard summary Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 18
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
18
Expected Artifact or Evidence Continued
• Escalation and monitoring plan
• Approval or review note
Implementation cue
Escalation and monitoring plan
Concept checkpoints
Escalation and monitoring plan
Approval or review note
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Expected Artifact or Evidence Escalation and monitoring plan Approval or review note Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 19
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
19
Expected Assignment
• AI Vendor Implementation Management artifact
• Role and responsibility table
• Risk and safeguard summary
Implementation cue
AI Vendor Implementation Management artifact
Concept checkpoints
Escalation and monitoring plan
Approval or review note
Next action
Use the assignment to test whether you can explain the concept, apply it to a.
Notes: Expected Assignment AI Vendor Implementation Management artifact Role and responsibility table Risk and safeguard summary Escalation and monitoring plan Approval or review note Application guidance: Use the assignment to test whether you can explain the concept, apply it to a realistic public health situation, and identify what would need review before the work moves forward.

## Slide 20
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
20
Knowledge Check
1. What is the strongest evidence that ai vendor implementation management.
2. What is the best reason to assign an accountability owner?
3. When should an AI-supported workflow be escalated for review?
Implementation cue
What is the strongest evidence that ai vendor implementation management has been.
Concept checkpoints
What is the strongest evidence that ai vendor.
Next action
Use the assignment to test whether you can explain the concept, apply it to a.
Notes: Knowledge Check 1. What is the strongest evidence that ai vendor implementation management has been applied responsibly? 2. What is the best reason to assign an accountability owner? 3. When should an AI-supported workflow be escalated for review? 4. Which practice best supports public accountability? 5. What should happen when data sources, policy, vendor configuration, or workflow use changes? Application guidance: Use the assignment to test whether you can explain the concept, apply it to a realistic public health situation, and identify what would need review before the work moves forward.

## Slide 21
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
21
References and Resources
• CDC Public Health Data Strategy and Data Modernization resources:.
• NIST Artificial Intelligence Risk Management Framework and NIST Generative.
• WHO Ethics and Governance of Artificial Intelligence for Health guidance:.
Implementation cue
CDC Public Health Data Strategy and Data Modernization resources:.
Concept checkpoints
OWASP Top 10 for Large Language Model Applications:.
ONC health IT, interoperability, and information.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: References and Resources CDC Public Health Data Strategy and Data Modernization resources: https://www.cdc.gov/public-health-data-strategy/php/about/index.html NIST Artificial Intelligence Risk Management Framework and NIST Generative AI Profile: https://www.nist.gov/publications/artificial-intelligence-risk-management-framework-generative-artificial-intelligence WHO Ethics and Governance of Artificial Intelligence for Health guidance: https://www.who.int/publications/i/item/9789240029200 OWASP Top 10 for Large Language Model Applications: https://owasp.org/www-project-top-10-for-large-language-model-applications/ ONC health IT, interoperability, and information blocking resources: https://www.healthit.gov/ Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 22
AI Vendor Implementation Management
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
22
References and Resources Continued
• Agency policies for privacy, public records, cybersecurity, procurement,.
Implementation cue
Agency policies for privacy, public records, cybersecurity, procurement, civil.
Concept checkpoints
Agency policies for privacy, public records,.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: References and Resources Agency policies for privacy, public records, cybersecurity, procurement, civil rights, accessibility, language access, and emergency communications Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.