## Slide 1
PGM 140
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
1
Notes: PGM 140 Vendor Coordination and Operational Handoff for AI Pilots This module helps program managers coordinate vendors and internal teams during AI pilots and operational handoff. It focuses on requirements, data boundaries, roles, communication, documentation, acceptance criteria, training, support, and transition from vendor demonstration to agency-owned operations. It does not provide legal or procurement advice and does not assume a specific vendor or approved tool.

## Slide 2
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
2
What this module helps you do
• This module helps program managers coordinate vendors and internal teams.
• It focuses on requirements, data boundaries, roles, communication,.
• It does not provide legal or procurement advice and does not assume a.
Module details
Level: applied Primary track: Program Management Track Appears in tracks:.
Learning sequence
Read the module for shared vocabulary and context.
Complete the practical exercise to apply the.
Use the notes and references for deeper review.
Notes: Module Context Level: applied Primary track: Program Management Track Appears in tracks: program-management This module helps program managers coordinate vendors and internal teams during AI pilots and operational handoff. It focuses on requirements, data boundaries, roles, communication, documentation, acceptance criteria, training, support, and transition from vendor demonstration to agency-owned operations. It does not provide legal or procurement advice and does not assume a specific vendor or approved tool.

## Slide 3
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
3
Learning Objectives
• Describe the program manager role in coordinating AI vendors and internal.
• Identify information that must be clarified before vendor demonstrations,.
• Develop acceptance criteria and support expectations for an AI-supported.
Implementation cue
Describe the program manager role in coordinating AI vendors and internal.
Concept checkpoints
Describe the program manager role in coordinating.
Identify information that must be clarified before.
Develop acceptance criteria and support.
Next action
Use the assignment to test whether you can explain the concept, apply it to a.
Notes: Learning Objectives Describe the program manager role in coordinating AI vendors and internal reviewers. Identify information that must be clarified before vendor demonstrations, pilots, or operational handoff. Develop acceptance criteria and support expectations for an AI-supported workflow. Create a vendor coordination and handoff checklist for an AI pilot. Application guidance: Use the assignment to test whether you can explain the concept, apply it to a realistic public health situation, and identify what would need review before the work moves forward.

## Slide 4
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
4
Module Overview
• This module helps program managers coordinate vendors and internal teams.
• It focuses on requirements, data boundaries, roles, communication,.
• It does not provide legal or procurement advice and does not assume a.
Implementation cue
This module helps program managers coordinate vendors and internal teams during.
Implementation path
Need
Build
Adopt
Implementation work should make dependencies, approvals, training, and.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Module Overview This module helps program managers coordinate vendors and internal teams during AI pilots and operational handoff. It focuses on requirements, data boundaries, roles, communication, documentation, acceptance criteria, training, support, and transition from vendor demonstration to agency-owned operations. It does not provide legal or procurement advice and does not assume a specific vendor or approved tool. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 5
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
5
Jurisdiction and Agency Policy Note
• This national-level training module is intended for public health education,.
• It does not replace agency policy, legal review, privacy review, security.
• Learners should confirm applicable requirements, approved tools, data rules,.
Governance lens
This national-level training module is intended for public health education,.
Governance pathway
Submit
Review
Oversee
A proposed AI use should move through documented review before it.
What to document
Translate this concept into clear decision rights, review steps, documentation.
Notes: Jurisdiction and Agency Policy Note This national-level training module is intended for public health education, planning, and workforce development. It does not replace agency policy, legal review, privacy review, security review, procurement review, communications clearance, civil rights review, Tribal consultation, or governance approval. Learners should confirm applicable requirements, approved tools, data rules, and review pathways within their own jurisdiction and organization before implementing AI-supported workflows. Application guidance: Translate this concept into clear decision rights, review steps, documentation expectations, and escalation paths before an AI-supported workflow is approved.

## Slide 6
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
6
Why This Topic Matters for Public Health AI
• AI vendor coordination is not only a procurement activity.
• Once a vendor is involved, program managers often need to coordinate.
• If these details are not managed, a promising pilot can become dependent on.
Implementation cue
AI vendor coordination is not only a procurement activity.
Implementation path
Need
Build
Adopt
Implementation work should make dependencies, approvals, training, and.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Why This Topic Matters for Public Health AI AI vendor coordination is not only a procurement activity. Once a vendor is involved, program managers often need to coordinate requirements, data rules, workflow design, testing, training, user feedback, issue tracking, and handoff to operations. If these details are not managed, a promising pilot can become dependent on undocumented vendor assumptions or informal staff workarounds. The agency must remain accountable for public health purpose, data protection, human review, and operational decisions. Operational handoff is the point where responsibility moves from design or pilot activity into routine use or ongoing support. Handoff can fail when staff do not know who owns the workflow, how to report issues, what the vendor supports, who monitors performance, or what happens when the tool changes. Program managers help prevent this by defining acceptance criteria, documentation, training, support channels, and governance reporting before the pilot ends. This makes scale or continuation a deliberate decision. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 7
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
7
Public Health Example
• A health department contracts with a vendor to pilot an AI-assisted document.
• The program manager creates a handoff checklist requiring approved data.
• During testing, staff discover that the tool performs poorly on scanned.
Implementation cue
A health department contracts with a vendor to pilot an AI-assisted document.
Concept checkpoints
A health department contracts with a vendor to.
The program manager creates a handoff checklist.
The acceptance criteria prevent the workflow from.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Public Health Example A health department contracts with a vendor to pilot an AI-assisted document classification tool for internal records. The program manager creates a handoff checklist requiring approved data boundaries, test results, user training, role-based access, issue reporting, vendor support hours, documentation of model limitations, and governance review of pilot outcomes. During testing, staff discover that the tool performs poorly on scanned documents. The acceptance criteria prevent the workflow from moving to routine use until the limitation is documented and a mitigation plan is approved. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 8
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
8
Technical, Programmatic, and Operational Deep Dive
• Before vendor engagement, the program manager should clarify the use case,.
• Vendor demonstrations should not use real sensitive data unless explicitly.
• The team should ask how the vendor handles data, prompts, files, logs, model.
Implementation cue
Before vendor engagement, the program manager should clarify the use case,.
Concept checkpoints
Before vendor engagement, the program manager.
The team should ask how the vendor handles data,.
Program managers should coordinate with.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Technical, Programmatic, and Operational Deep Dive Before vendor engagement, the program manager should clarify the use case, workflow, data boundaries, and review requirements. Vendor demonstrations should not use real sensitive data unless explicitly approved. The team should ask how the vendor handles data, prompts, files, logs, model updates, security controls, access, retention, performance monitoring, and incident response. Program managers should coordinate with procurement, legal, IT, privacy, security, and governance reviewers rather than trying to answer these questions alone. During a pilot, coordination should be structured. The program manager should maintain a decision log, issue log, change log, training log, and list of open risks. They should define who can communicate requirements to the vendor, who can approve changes, and how user feedback is triaged. This prevents conflicting instructions and helps the vendor understand what matters for public health operations. Operational handoff requires more than a final meeting. Staff need documentation, training, standard operating procedures, escalation paths, monitoring responsibilities, and clarity about vendor support. The handoff should identify what is agency-owned, what is vendor-supported, and what must return to governance if it changes. This is especially important for AI systems because vendor model updates, data changes, or workflow changes can affect performance and risk. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 9
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
9
Risks, Failure Modes, and Guardrails
• A common failure mode is allowing vendor capabilities to define agency.
• If the team adapts the public health workflow to what the vendor wants to.
• Guardrails include internal requirements, governance conditions, and.
Risk check
A common failure mode is allowing vendor capabilities to define agency.
Concept checkpoints
If the team adapts the public health workflow to.
Guardrails include internal requirements,.
Program managers should keep the public health.
Safeguard to plan
Identify what could go wrong, who could be affected, what safeguards are needed,.
Notes: Risks, Failure Modes, and Guardrails A common failure mode is allowing vendor capabilities to define agency requirements. If the team adapts the public health workflow to what the vendor wants to demonstrate, the project may lose connection to the original problem. Guardrails include internal requirements, governance conditions, and acceptance criteria before vendor work proceeds. Program managers should keep the public health purpose visible in every vendor discussion. Another risk is unclear data handling. Staff may provide sample files, screenshots, or exports without understanding whether the vendor environment is approved. Guardrails include approved data boundaries, synthetic or de-identified test data where appropriate, and review by privacy, security, and legal staff. Any change in data use should trigger review. A third risk is weak handoff. If support, monitoring, training, and ownership are unclear, the workflow may fail after the pilot team moves on. Guardrails include handoff checklists, support models, escalation pathways, and governance reporting. The agency should not accept a workflow that cannot be safely operated and monitored. Application guidance: Identify what could go wrong, who could be affected, what safeguards are needed, and what evidence should be reviewed before use expands.

## Slide 10
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
10
Application to AI-Supported Workflows
• This module applies when an AI use case involves external vendors,.
• The program manager should coordinate internal review and vendor.
• The handoff checklist should be completed before routine use begins.
Implementation cue
This module applies when an AI use case involves external vendors, contractors,.
Concept checkpoints
This module applies when an AI use case involves.
The program manager should coordinate internal.
The module also supports teams using internal.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Application to AI-Supported Workflows This module applies when an AI use case involves external vendors, contractors, consultants, or technology partners. The program manager should coordinate internal review and vendor communication while respecting procurement and legal boundaries. The handoff checklist should be completed before routine use begins. The module also supports teams using internal tools because operational handoff is still necessary when moving from pilot to routine work. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 11
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
11
Reflection Questions
• What vendor assumptions could affect an AI-supported public health workflow?
• What acceptance criteria should be met before a pilot is considered complete?
• What information should be included in an operational handoff checklist?
Implementation cue
What vendor assumptions could affect an AI-supported public health workflow?
Concept checkpoints
What vendor assumptions could affect an.
What acceptance criteria should be met before a.
What information should be included in an.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Reflection Questions What vendor assumptions could affect an AI-supported public health workflow? What acceptance criteria should be met before a pilot is considered complete? What information should be included in an operational handoff checklist? Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 12
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
12
Practical Exercise
• Create a vendor coordination and operational handoff checklist for an AI.
• Include data boundaries, approved-tool requirements, roles, communication.
• Example: For an AI-assisted records classification pilot, the checklist.
Implementation cue
Create a vendor coordination and operational handoff checklist for an AI pilot.
Concept checkpoints
Include data boundaries, approved-tool.
Example: For an AI-assisted records classification.
Next action
Use the assignment to test whether you can explain the concept, apply it to a.
Notes: Practical Exercise Create a vendor coordination and operational handoff checklist for an AI pilot. Include data boundaries, approved-tool requirements, roles, communication rules, acceptance criteria, training, issue reporting, vendor support, monitoring, documentation, and governance decision points. Example: For an AI-assisted records classification pilot, the checklist might require synthetic test files for early testing, privacy/security review before any real data use, acceptance criteria for classification accuracy and reviewer burden, user training, an issue log, and a handoff meeting with IT support and program owners. Application guidance: Use the assignment to test whether you can explain the concept, apply it to a realistic public health situation, and identify what would need review before the work moves forward.

## Slide 13
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
13
Expected Artifact or Evidence
• Vendor coordination and handoff checklist.
• Acceptance criteria for one AI-supported workflow.
• Issue and decision log template outline.
Implementation cue
Vendor coordination and handoff checklist.
Concept checkpoints
Vendor coordination and handoff checklist.
Acceptance criteria for one AI-supported workflow.
Issue and decision log template outline.
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: Expected Artifact or Evidence Vendor coordination and handoff checklist. Acceptance criteria for one AI-supported workflow. Issue and decision log template outline. Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.

## Slide 14
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
14
Knowledge Check
1. What should guide vendor discussions?
2. Why are acceptance criteria important?
3. What should happen before using real sensitive data in a vendor.
Implementation cue
What should guide vendor discussions?
Concept checkpoints
What should guide vendor discussions?
Next action
Use the assignment to test whether you can explain the concept, apply it to a.
Notes: Knowledge Check 1. What should guide vendor discussions? 2. Why are acceptance criteria important? 3. What should happen before using real sensitive data in a vendor environment? 4. What belongs in operational handoff? 5. What is one risk of weak handoff? Application guidance: Use the assignment to test whether you can explain the concept, apply it to a realistic public health situation, and identify what would need review before the work moves forward.

## Slide 15
Vendor Coordination and Operational Handoff for AI Pilots
AI Playbook and Toolkit for Public Health Departments
Copyright Paula Soper
15
References and Resources
• [object Object]
• [object Object]
• [object Object]
Implementation cue
[object Object]
Concept checkpoints
[object Object]
[object Object]
[object Object]
Next action
Use the concept to clarify workflow changes, dependencies, staffing, procurement.
Notes: References and Resources [object Object] [object Object] [object Object] [object Object] Application guidance: Use the concept to clarify workflow changes, dependencies, staffing, procurement requirements, training needs, and implementation checkpoints.